## Slide 1
2026-Q3
2026-Q4
NCIS
AppServ
Design (Tommi)
Develop
Back end of July – may need multiple wks. Some requirements not seen.
Integration & bugfixing
DINA
Develop
Integration testing
Design dependency COSEM push API – some parts are missing in system design document
E2E
2027-Q1
Environment setup
E2E testing
Can’t test w/ meter before AppServ ready
May need more time depending on design work
Test plans, etc

## Slide 2
NMentity = NCIS  Outcomes
2Hop RF P2P  Networks
Powermon for HPP
(Phyllis)
ePON (variant of Tommi’s)
Similar to 3.1.1 R2 HF1
Gen5
3.1.4 support
AppServ to develop new API
- Tommi to create the Feature
Assumption: Networks to own E2E testing (Boris?)
- Meeting w/ Boris, Logan
AppServ
Dev Team QA (E2E)
PAC only?
Coexistence / ?Scale
Assumption: Networks to own E2E testing (Boris?)
- Meeting w/ Boris, Logan
FW team
Jason, Summer, Rodneey, Terrence, Peter